Project risk

|  |  |  |  |
| --- | --- | --- | --- |
| Probability | Description | Impact | Mitigation measure |
| 6 | Cant connecting to servers | C | Test connection, debugging, Unit test |
| 8 | PDA(low battery, no data plan) | C | Notify customer that his battery level is low, use another payment |
| 7 | Servers not working | H | Weekly servers maintenance |
| 5 | Users not in the database | C | Must register first |
| 4 | Calculating route take much time and processing power | L | Make tests algorithms, to avoid overload servers |
|  |  |  |  |

Group risks

|  |  |  |  |
| --- | --- | --- | --- |
| Probability | Description | Impact | Mitigation measure |
| 6 | Someone left group | H | Working hard, reduce ambitions |
| 6 | People not following meeting schedule | H | Warn him, push him to meet more often, exclude from group |
| 7 | People are not working on their part. | H | Check status regularly, help him |
| 5 | Someone is going on vacation earlier | L | Make milestone, finish earlier |